# AI-Assisted Debugging Application

The purpose of this project is to develop a software application that assists programmers in identifying, understanding, and fixing software defects using Artificial Intelligence (AI). The application will allow developers to provide a bug description, relevant source code, error information, and test results. The system will use an existing Large Language Model (LLM) to provide debugging assistance, suggest possible fixes, and help developers validate the suggested fixes using automated testing.

## 1. Scope

- Target Platform:
Web application, Desktop application or command-line application.
An IDE plug-in is allowed but is not required.

- Team Size:
Each project team must consist of 3–4 students.

- Core Features:

  - Allow a developer to enter a bug description

  - Allow a developer to provide relevant source code or select source-code files from a small software project.

  - Accept debugging information such as error messages, stack traces, or failing test results.

  - Use an LLM to analyze the provided information and generate a possible explanation of the defect.

  - Identify one or more source-code files, methods, or locations that may be related to the defect, and suggest a possible source-code correction.

  - Run automated tests to help determine whether a suggested correction solves the reported problem.

  - Present the AI recommendation and test results to the developer for final review.

- Constraints:

  - Teams should support one programming language only, such as Java or Python.

  - The system only needs to support small programs or small software repositories.

  - Teams may use an existing LLM API or an instructor-provided AI service.

  - Teams are not required to train, fine-tune, or develop their own AI model.

  - A proposed fix should be validated with appropriate software tests before it is reported as successful.

  - The project scope should remain manageable for a team of 3–4 students working for eight weeks (development time).

### 1.1 Definitions, Acronyms, and Abbreviations

- AI: Artificial Intelligence, used in this project to provide debugging assistance.

- LLM: Large Language Model, used to analyze software defects and suggest possible solutions.

- AI-Assisted Debugging: The use of AI to help developers understand, locate, and repair software defects.

- Bug: An error or defect in software that causes incorrect or unexpected behavior.

- Fault Localization: The process of identifying the source-code location that may be responsible for a software defect.

- Unit Test: An automated test used to verify the behavior of an individual unit or component of software.

- CI: Continuous Integration, an automated process for building and testing software when changes are made.

- Scrum: An agile software development framework in which teams develop software incrementally through short development periods called sprints.

- Sprint: A fixed development period. In this project, each sprint lasts two weeks.

- Product Backlog: A prioritized list of features, requirements, improvements, and tasks to be completed by the development team.

- Sprint Backlog: The set of Product Backlog items selected by the team for a particular sprint.

- UI/UX: User Interface / User Experience.

## 2. Overall Description

### 2.1 Product Perspective

The application is a stand-alone educational software system that:

- Interacts with the developer through a web, desktop, or command-line interface.

- Accepts a bug description, selected source-code files and relevant debugging information.

- Calls an LLM API to obtain debugging assistance.

- Displays possible fault locations, explanations and a possible code correction generated by the AI.

- Uses automated tests to provide evidence about whether the proposed correction is successful.

### 2.2 Product Functions

The completed application should provide the following major functions:

- Bug Information Collection

  - Allow developers to enter a description of a software defect.

  - Accept relevant information such as error messages, stack traces, and failing test results.

- Source-Code Input

  - Allow developers to provide source-code files or work with a small software repository.

  - Allow the system to select or identify source-code information relevant to the reported problem.

- AI-Assisted Diagnosis

  - Send appropriate debugging information to an LLM.

  - Provide a possible explanation of the defect.

  - Identify possible faulty files, classes, methods, or code locations.

- Suggested Software Repair

  - Allow the LLM to recommend a possible source-code correction.

  - Clearly display the proposed change to the developer.

- Automated Validation

  - Allow users to provide test cases.

  - Run both the original code and suggested code using the same test cases.

  - Display whether previously failing tests pass after the proposed correction, report whether other tests continue to pass.

  - Avoid labeling an AI-generated correction as successful without testing evidence.

- Developer Review

  - Present the diagnosis, proposed correction, and validation information in a clear form.

  - Allow the developer to make the final decision about whether the proposed solution should be accepted.

- Project Evaluation

  - Evaluate the completed system using a small set of approximately 8–10 software bugs.

### 2.3 User Characteristics

- The primary users of the application are software developers or programming students.

- Users are expected to have basic programming and debugging knowledge.

- Users should understand source code, error messages, and test results.

- Users are not expected to have expertise in Artificial Intelligence or machine learning.

- The system should be simple enough that a developer can complete a basic debugging task without extensive training.

### 2.4 Constraints

- Development must be completed by teams of 3–4 students.

- The project development duration is limited to 8 weeks.

- Development must follow four two-week Scrum sprints.

- Each team should support only one primary programming language.

- Teams should use existing LLM services rather than developing an AI model.

- The system only needs to handle relatively small software projects.

- Students are not required to develop an IDE extension.

- Students should prioritize a small, reliable, well-tested system over a large system containing many incomplete features.

- AI-generated output must not automatically be assumed to be correct.

- Appropriate software testing must be used to evaluate suggested fixes.

- Each team must maintain its source code using a version-control system.

### 2.5 Assumptions and Dependencies

- Students will have access to an instructor-provided AI service.

- Students may select appropriate small programs for testing.

- The software projects used for debugging will contain automated tests or will be small enough for teams to develop a limited number of tests.

- The application is developed for educational and research-oriented experimentation and is not intended to be a production debugging tool.

- The AI service may occasionally produce incorrect or inconsistent responses. The application should therefore rely on testing and developer judgment when evaluating AI recommendations.

- Each team is responsible for controlling the amount of source code sent to external AI services and should avoid submitting private, confidential, or sensitive source code.